Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 3

## Meeting Details

|  |  |
| --- | --- |
| Date: | 06/08/2020 |
| Venue: | MS Teams |
| Attendees: | Ryan Babij  Jordan Sorrenti  Hollie Steinman  Matthies Abera  Luke Davoli  Sachin (Tutor) |
| Apologies: | N/A |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Played scrum poker, discussed and assigned effort points to draft user stories |
| 2 | Jordan has set up the Spring Boot backend on a separate branch, will give group a quick demo on Saturday |
| 3 | User stories in docs made consistent with user stories on Trello board |
| 4 | Conducted a quick stand up meeting, nothing of note to report |
| 5 | Confirmed meeting for Saturday, 5pm to prioritise the backlog and do sprint planning |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Sachin looking into why Matthies can’t access GitHub repo | Matthies/Sachin | N/A |
| 2 | Each group member to add effort points to all user stories in the doc | All |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |