Meeting Minutes

# Daily Scrum

## Meeting Details

|  |  |
| --- | --- |
| Date: | 19/08/2020 |
| Venue: | Zoom |
| Attendees: | Ryan Babij  Jordan Sorrenti  Hollie Steinman  Matthies Abera (PO)  Luke Davoli (SM) |
| Apologies: | N/A |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | **Daily Standup**  What we’ve done:   * Hollie and Matt chose to use Argon’s UI library and initialized it and switched to a different version * Matt and Hollies login and registration components are well on their way to completion with a few modifications to be made * Jordan continued working on the services API and implemented getting a service by it’s ID * Ryan worked on Registration validation, mostly done, needs to do a check for duplicate users registering * I started practicing with React testing   What we’re going to do:   * Matt waiting on Homy to release information on connection between front end and back end, will work ahead himself if information does not come soon * Matt also touching up registration * Hollie working on design of login and about us * Jordan working on service validation before passing off to Luke for testing * Ryan start the login page * Luke to hopefully get started on testing today/tomorrow |
| 2 | **Gitflow**  From now on we won’t be working on front\_end/back\_end branches, they will be deleted, we will rename dev to Develop, and from now on we will be using proper GitFlow hierarchy by branching out to each particular user story. We will also create a release branch between master and develop. |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Sorting out organisation of Git Repository | Matt and All | End of Sprint |