Meeting Minutes

# Daily Scrum

## Meeting Details

|  |  |
| --- | --- |
| Date: | 20/08/2020 |
| Venue: | Zoom |
| Attendees: | Ryan Babij  Jordan Sorrenti  Hollie Steinman  Matthies Abera (PO)  Luke Davoli (SM) |
| Apologies: | N/A |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | **Daily Standup**  What we’ve done:   * Matt and Hollie got redirection working, as well as the login and registration pages finished visually, components on those pages are ready for testing * Luke followed Homy’s tutorial and a number of other tutorials online to make sure he is ready for any testing to be done * Jordan finished validation for the services, also ready for testing * Jordan wrote markdown documentation for the api endpoints * Ryan working on the login validation   What we’re going to do:   * Luke is going to finally get started on testing * Hollie going to try and complete the about us page * Matt going to get a layout for the service page * Hollie starting on the communication between front end and backend of the login page * Ryan finishing login validation and duplicate registration validation * Jordan will look into how the bookings will be made, likely that this will be continued in the next sprint |
| 2 | Meetings:   * Now during lab: sprint 2 planning * Saturday 11am: standup/daily scrum meeting * Sunday 5pm: sprint 1 retro and review |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |