Meeting Minutes

# Daily Scrum

## Meeting Details

|  |  |
| --- | --- |
| Date: | 22/08/2020 |
| Venue: | Zoom |
| Attendees: | Ryan Babij  Jordan Sorrenti  Hollie Steinman  Matthies Abera (PO)  Luke Davoli (SM) |
| Apologies: | N/A |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | **Daily Standup**  What we’ve done:   * Matthies briefly created the services dashboard component / view * Luke begun unit testing with Spring Boot and JUnit 5 * Jordan spent time planning how the backend entities for the bookings would be made * Ryan implemented duplicate user registration validation   What we’re going to do:   * Matthies is going to continue to work on the services dashboard component / view. * Luke going to continue with testing, hopefully completing everything that is ready for testing by Sunday night including back end, front end and whatever is ready for acceptance testing * Jordan will create entities for the time slots and bookings with validation * Hollie going to finish the about us page. * Ryan will implement the login validation |
| 2 | New Trello board process (Luke to inform team on discussion results of discussion with Lawrence and Homy, team to discuss ideas and make a decision) |
| 3 | Ryan to handle CircleCI setup |
| 4 | Next meeting Sunday 5pm for Sprint Review/Ret |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Everyone to reformat tasks in Trello board | All | Today |
| 2 | Continue work on Sprint to get as much done as possible before end of sprint | All | Sunday Night |