Meeting Minutes

# Daily Scrum

## Meeting Details

|  |  |
| --- | --- |
| Date: | 24/08/2020 |
| Venue: | Zoom |
| Attendees: | Ryan Babij  Jordan Sorrenti  Hollie Steinman  Matthies Abera (PO)  Luke Davoli (SM) |
| Apologies: | N/A |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | **Daily Standup**  What we’ve done:   * Matthies refactored the service card component to make it more modular * Jordan worked on getting the timeslots in backend implemented, still incomplete * Held the sprint retrospective and reviewed what happened in the last sprint * Refactored the networking on GitHub to make it more in line with Git Flow * Luke worked on backend testing * Ryan implemented basic login functionality * Hollie worked on routing and design of about us page   What we’re going to do:   * Ryan will finish the password validation and look at CircleCI * Continue working on the testing of backend and begin front end testing * Jordan will work on getting the timeslots functionality working in the backend * Matt will connect front and back end systems for the registration and service pages respectively. * Hollie will finish the about us and work on frontend/backend communication in the login page |
| 2 | Tasks were added to Sprint Backlog Spreadsheet |
| 3 | New User stories for sprint 2 were assigned to team members |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Everyone to write tasks for their new user stories and estimate them | All | As they work |
| 2 | Matt to update DODs for user stories being carried over from last sprint | Matthies | Thursday |
| 3 | Luke to finalise documentation for Sprint 1 and prepare Trello board for Sprint 2 | Luke | Today |
| 4 | Begin Sprint 2! | All | Today |