Meeting Minutes

# Daily Scrum

## Meeting Details

|  |  |
| --- | --- |
| Date: | 27/08/2020 |
| Venue: | Zoom |
| Attendees: | Ryan Babij  Jordan Sorrenti  Hollie Steinman  Matthies Abera (PO)  Luke Davoli (SM)  Sachin (Tutor/AGME Rep) |
| Apologies: | N/A |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | **Daily Standup**  What we’ve done:   * Hollie looking into Axios and figuring out how to present an error received from the back end * Matt created the available times component and refined the definition of dones for sprint 2 and attempted to connect registration and backend components * Ryan finished implemented the login check password and email in the backend * Jordan worked on making the time slots in the backend, you can now create time slots and get time slots for a service, updated documentation file * Luke has working on testing back end   What we’re going to do:   * Matt connecting front and back end services for customer services * Ryan working on getting CircleCI setup and will work on the front and back end unification * Hollie to finish of login * Matt will continue working on integration of front and back end |
| 2 | Hollie thinks login should be done by Saturday |
| 3 | Time slots backend almost ready for testing |
| 4 | Saturday 11am next meeting |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Jordan and Luke need to estimate new tasks written by Matt in Trello board | Luke and Jordan | Whenever |
| 2 | Matt to message Sachin about whether or not we should gap for a week in this sprint | Matt | Now |