Meeting Minutes

# Daily Scrum

## Meeting Details

|  |  |
| --- | --- |
| Date: | 29/08/2020 |
| Venue: | Teams |
| Attendees: | Ryan Babij  Jordan Sorrenti  Hollie Steinman  Matthies Abera (PO)  Luke Davoli (SM) |
| Apologies: | N/A |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | **Daily Standup**  What we’ve done:   * Matt connected Front and Back End Systems for Services * Matt started connecting Front and Back End Systems for Timeslots * Matt fixed Axios bug for Front and Back End Systems for Registration * Matt Completed Created Timeslots View and Timeslots Component * Hollie has created requests for Front end/Back end communication * Jordan ran into unexpected issues with getting the timeslots by id * Ryan has a CircleCI account ready * Luke addressing issues with testing   What we’re going to do:   * Hollie will react to response from back end (front end errors) * Ryan will setup and test connected frontend and backend * Ryan will check services implementation issues * Jordan will work on fixing the issues and finishing the timeslot backend functionality * Matt will continue connecting Front and Back End System for Registrations * Matt will continue connecting Front and Back End System for Timeslots * Luke working on testing login |
| 2 |  |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 |  |  |  |
| 2 |  |  |  |