Meeting Minutes

# Daily Scrum

## Meeting Details

|  |  |
| --- | --- |
| Date: | 01/09/2020 |
| Venue: | Zoom |
| Attendees: | Ryan Babij  Jordan Sorrenti  Hollie Steinman  Matthies Abera (PO)  Luke Davoli (SM) |
| Apologies: | Hollie (Sick) |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | **Daily Standup**  What we’ve done:   * Matt completed the connection of services to available times as well as available times individually * Jordan finished the timeslot functionality for services * Ryan been looking at the code that gets the front and back end working together * Luke finished testing Ryan’s login controller and I attempted to start testing front end components I was not able to because I could not run the recat app   What we’re going to do:   * Front end and back end teams need to discuss how they are going to deal with bad requests and errors: validate on front end so that a request is not sent in the first place, if it passes front end validate on back end, if error then send back a bad request status code and error message for the front end to display * Ryan going to set up aws as he is on track with sprint 2 * Luke going to meet with homy to see why he can’t start the app on front end and continue with testing things |
| 2 | Following the meeting with Homy, Homy suggests that whoever created the app will need to follow his react setup tutorial and reformat our code with relative imports so that it functions properly on both platforms. We can’t fix this issue on every branch so we will have to wait until the end of the sprint to take care of it. Matt says Hollie created the app so Luke will discuss what we need to do when she is feeling better, most likely Thursday. |
| 3 | Next meeting Thursday 11am. |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | See info/decisions item 2, Luke to discuss with Hollie. | Luke and Hollie | Thursday |
| 2 | Continuing work on Sprint | Everyone | Now |