Meeting Minutes

# Daily Scrum

## Meeting Details

|  |  |
| --- | --- |
| Date: | 03/09/2020 |
| Venue: | Teams |
| Attendees: | Ryan Babij  Jordan Sorrenti  Hollie Steinman  Matthies Abera (PO)  Luke Davoli (SM) |
| Apologies: |  |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | **Daily Standup**  What we’ve done:   * Hollie finished the about us page * Jordan has been working on the bookings, we can now create bookings that are associated with a time slot * Ryan has been learning session login on spring boot and planning to have it implemented soon * Luke met with Homy to discuss why the React app is not working   What we’re going to do:   * Matt going to finish off registration * Hollie going to work on storing a variable for login and registration * Jordan needs to incorporate the customer into the timeslot for the bookings and add more requests * Planning to work finishing logout soon * Luke going to continue with the back end testing, timeslots on available times branch is ready for testing |
| 2 | Luke to remote into Matt’s computer to do Acceptance Testing on Sunday. |
| 3 | Next meeting Saturday 11am. |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 |  |  |  |