Meeting Minutes

# Daily Scrum

## Meeting Details

|  |  |
| --- | --- |
| Date: | 03/09/2020 |
| Venue: | Teams |
| Attendees: | Ryan Babij  Jordan Sorrenti  Hollie Steinman  Matthies Abera (PO)  Luke Davoli (SM) |
| Apologies: |  |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | **Daily Standup**  What we’ve done:   * Hollie has completely finished the about page and fixed the react app for windows * Matt finished connecting registration front and back end * Jordan finished the requests for getting and deleting bookings * Ryan implemented the framework for user sessions * Luke testing Jordan’s timeslots implementation   What we’re going to do:   * Hollie looking into how to store the login state * Matt will carry out product owner duties in wrapping up the sprint and getting the next sprint started, also will change registration redirection to login page * Ryan finishing logout * Luke finishing testing on timeslots and bookings implementation, acceptance testing and scrum master duties in documentation |
| 2 | For this sprint we were unable to finish keeping a user logged in to a session after they log in. As a result we were also unable to implement logout functionality. Customer makes booking must be finished on the front end. We will make a new user story for login that is specific to giving a user a session and complete the current user login story. |
| 3 | Next meeting: tomorrow 2pm to do backlog refinement and finish up the sprint |
| 4 | We held a Sprint 2 Retrospective: the notes are available in the Sprint 2 folder |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Finish testing and do acceptance testing | Luke | Meeting |
| 2 | Backlog refinement meeting | All | 2pm Tomorrow |
| 3 | Merge branches back into develop | All | During meeting |