Meeting Minutes

# Daily Scrum

## Meeting Details

|  |  |
| --- | --- |
| Date: | 10/09/2020 |
| Venue: | Teams |
| Attendees: | Ryan Babij  Jordan Sorrenti  Hollie Steinman  Matthies Abera (PO)  Luke Davoli (SM) |
| Apologies: |  |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | What we’ve done:   * Hollie has started on the front end for customer makes booking * Jordan unable to make any progress on accounts yet due to holdups   What we’re going to do:   * Ryan is going to have consult with Homy on Friday at 10am to discuss the video we’re waiting * If there are no further details on implementing JWT by Friday afternoon, Ryan will implement JWT over the weekend to allow the team to get started on the user session tasks. * Matt and Jordan both planning on getting started on their tasks over the weekend |
|  |  |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Ask Homy about our issue with the next lab progress mark | Luke | Soon |
| 2 | Matt to write DODs for user stories 5, 11, 22, 10 | Matthies | Soon |