Meeting Minutes

# Daily Scrum

## Meeting Details

|  |  |
| --- | --- |
| Date: | 12/09/2020 |
| Venue: | Teams |
| Attendees: | Ryan Babij  Jordan Sorrenti  Hollie Steinman  Matthies Abera (PO)  Luke Davoli (SM) |
| Apologies: |  |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | What we’ve done:   * Matt has written the new Definition of Dones and adjusted the Trello board * Hollie making tasks on the Trello board for tokenization * Ryan been working on getting JSON web tokens implemented, but still waiting on walk through from Homy * Luke did booking testing on the backend   What we’re going to do:   * Matt waiting on Jordan to update backend with a worker before he can do it on the front end and working on user profile page * Luke continuing with testing |
| 2 | After discussion with Lawrence it looks like everybody will have to write some unit tests. Ryan and Jordan will write some unit tests for their specific backend methods that don’t use requests and Matt and Hollie will write front end tests for react. |
| 3 | To get things finished for Milestone 2 we need to:   * Add Automated Build and Continuous Integration using CircleCI (and possibly Ansible) * Deploy your application to AWS * Release a version on Github with Release Notes |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 |  |  |  |