Meeting Minutes

# Daily Scrum

## Meeting Details

|  |  |
| --- | --- |
| Date: | 14/09/2020 |
| Venue: | Teams |
| Attendees: | Ryan Babij  Jordan Sorrenti  Hollie Steinman  Matthies Abera (PO)  Luke Davoli (SM) |
| Apologies: |  |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | What we’ve done:   * Ryan working on CircleCI * Jordan working on getting account types working on the backend * Hollie familiarising herself with what Ryan has already done for login * Matt continuing work on what he can do   What we’re going to do:   * Ryan will contact Homy about issues with CircleCI * Hollie is going to implement login as Ryan needs time to work on other things * Jordan working out how to differentiate between different types of accounts |
| 2 | Next meeting Wednesday 11am |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 |  |  |  |