Meeting Minutes

# Daily Scrum

## Meeting Details

|  |  |
| --- | --- |
| Date: | 16/09/2020 |
| Venue: | Teams |
| Attendees: | Ryan Babij  Jordan Sorrenti  Hollie Steinman  Matthies Abera (PO)  Luke Davoli (SM) |
| Apologies: |  |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | What we’ve done:   * Hollie done with login storing user email in local storage and has gotten the majority of logout done * Ryan still waiting on Homy’s video for JWT user session * Ryan has done some unit tests for registration and has set up aws and CircleCI * Jordan worked on account types, should be done with the basic types soon * Matt connected front to back for customer views bookings, placeholder for customer id   What we’re going to do:   * Hollie might need to update the local storage to store a user id instead * Ryan going to be working on aws deployment * Hollie going to work on her unit testing for front end today * Jordan working on his unit tests for timeslots * Luke going to get started on unit testing for the sprint as soon as items are completed * Matt will adjust customer id placeholder when it becomes available |
| 2 | Next meeting tomorrow during the prac |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 |  |  |  |