Meeting Minutes

# Daily Scrum

## Meeting Details

|  |  |
| --- | --- |
| Date: | 19/09/2020 |
| Venue: | Teams |
| Attendees: | Ryan Babij  Jordan Sorrenti  Hollie Steinman  Matthies Abera (PO)  Luke Davoli (SM) |
| Apologies: |  |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | What we’ve done:   * Luke has done the testing for the front end that has been left behind from prior sprints * Matt updated the timeslots view so you can see the service that youre booking the timeslot for and added a price in the timeslot table * Hollie changed the sessions from email to id and started to work on User Story 21 * Ryan has been working on AWS and CircleCI, nearly done * Jordan completed account types and added prices to timeslots   What we’re going to do:   * Luke will Types of accounts to be tested and will work on getting all the documentation wrapped up for end of Sprint 3 and Milestone 2 * Matt needs to do workers on timeslots but may not be able to do it before the end of the sprint * Ryan setting up AWS ECR and deploying with Docker today * Jordan adding worker assigned to time timeslots, needs some different branches merged to do it though so will discuss with Hollie |
| 2 | Hollie is going to merge customer views bookings into customer makes bookings and then she will merge login into customer makes bookings so she can get the local storage for customer id. |
| 3 | Advanced services for AWS approved yesterday and CircleCI |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 |  |  |  |