AGME Service Booking Platform: Sprint Planning Notes

Team: 3.THURS-10:30-4

Sprint: 0

Date: 13/08/2020

Attended:

Ryan Babij

Jordan Sorrenti

Hollie Steinman

Matthies Abera

Luke Davoli

Scrum Master: Luke Davoli

Product Owner: Matthies Abera

Development team: All

## 1. Things That Went Well

* Team communication has been solid
* We’ve all been reliable with our tasks such as writing user stories, acceptance criteria, planning and set up
* All members have been active and contributing frequently to scrum meetings
* The GitHub and documentation setup went smoothly

## 2. Things That Could Have Gone Better

* Administrative problems could be dealt with more efficiently, however even this is something that is not entirely within our power
* Setting more specific deadlines for tasks so that all group members are aware of a unified timeline

## 3. Things That Surprised Us

* Hollie having trouble with her RMIT accounts, including MS Teams, preventing her from being able to join team calls and the lab session recently
* Matthies having trouble being able to get access to the GitHub repo
* The learning curve for Spring Boot and React
* The complexity of Gitflow

## 4. Lessons Learned

* Have a backup plan for when things go wrong with technology
* Be attentive to notifications and messages in the MS teams chat so that everyone is well-informed and aware of what is going on
* Try as hard as possible to deal with technological issues quickly

## 5. Final Thoughts

* Keep
  + Team formation and communication
  + Good organisation
  + The burning desire of team members to complete tasks and contribute fully to the completion of the Milestone and the assignment as a whole
* Change
  + Bad luck with MS Teams and GitHub (technical issues)
  + Increase daily stand-ups
  + Get more familiar with Spring Boot and React

The team is very happy with how we went with Sprint 0. We are working well as a team and everyone is contributing well to their tasks. We are looking forward to the challenge of Sprint 1.