AGME Service Booking Platform: Sprint Retrospective, Sprint 3

Team: 3.THURS-10:30-4

Sprint: 3

Date: 20/09/2020

Attended:

Ryan Babij

Jordan Sorrenti

Hollie Steinman

Matthies Abera

Luke Davoli

Scrum Master: Luke Davoli

Product Owner: Matthies Abera

Development team: All

## 1. Things That Went Well

* Team kept communication levels high through the use MS Teams chat and Daily stand-ups.
* Team continued to make progress despite some blocking tasks.
* Git-flow management has been maintained
* Website functionality is greatly improved compared to last sprint

**2. Things That Could Have Gone Better**

* Too much time was spent trying to implement session management, in future a simple implementation should be used while waiting for information
* We could have gotten the instruction to use local storage from Homy sooner

**3. Things That Surprised Us**

* There were issues getting CircleCI account setup (not enough credit)
* There was a delay getting relevant info for JWT
* Ran into our first issues with testing on the backend

**4. Lessons Learned**

* We learned that setbacks are almost a certainty in every sprint, expecting things to go smoothly is unlikely as sad as that is.
* The use of local storage is very simple and advantageous when wanting to store simple key bits of information on the system to later call upon.
* Unit testing is important for all team members

## 5. Final Thoughts

* Keep
  + High levels of communication
  + Passion and drive for continuous improvements
  + Strong level of persistence among team members to get things done in the face of adversity and setbacks
* Change
  + Transferring local storage to JTW.
  + The way we do login, but this was always going to happen